## Slide 1: Software Testing Overview

## Slide 2: Software Testing Life Cycle
By the end of this module, you will be able to:
Describe the key concepts of testing process
Understand the standard industry practice for testing.
Describe the testing deliverables at each phase of SDLC.

## Slide 3: Define Software Testing?
Testing is a way of validating requirements and ensuring that the solutions meets expectations
  Functional
  Technical
  Operational
  Maintenance Expectations
Notes: Testing is an essential part of the software development life cycle. It is a structured way of validating that requirements and specifications have been properly implemented in a solution, and proves whether a solution will meet a customer’s functional, technical, operational, and maintenance expectations.

## Slide 4: Purpose of Testing
Detect and resolve errors as early as possible.
Verify the application meets requirements.
Train and pass ownership to users.
Ensure client operations are functioning upon deployment of application
Notes: Purpose :
  Detect and resolve errors as early as possible.
  Verify the application meets requirements.
  Train and pass ownership to users.
    - In what sense does testing ‘train and pass ownership to users?’
      Walkthrough using script (learn the system as you go through it)
      Users have a stake in it since they define / identify the “should be state of the product”
      Users have to sign-off on the product to determine if it meets requirements. SYSTEM will pass hands from us to them (this will give them source of ownership)
  Ensure client operations are functioning upon deployment of application.
    - Testing is much more than ‘finding and fixing bugs.’ Explain.

## Slide 5: Testing Life Cycle - Industry Practice
Test Planning/Strategizing
Test Analysis
Test Design
Construction and verification
Testing Cycles
Final Testing and Implementation and
Post Implementation

## Slide 6: Phases of Testing Life Cycle
SDLC Phases | Testing Phase | Activities | Outcome
Requirement gathering | Test Planning & strategizing | High level test plan | Test plan, Refined Specification
Requirement analysis | Test Analysis | Detailed test plan, Traceability Matrix, Test cases | Revised Test Plan, Traceability Matrix, Test cases
Design | Test Design | Test cases are revised; Select which test cases to automate | Revised test cases, test data sets, Risk Assessment sheet
Coding | Construction & Verification | Scripting of test cases to automate | Test procedures/Scripts, Drivers, Test results, Bug Reports.
Testing | Testing cycles | Complete Testing cycles | Test results, Bug Reports
UAT | Final testing | Execute remaining stress and performance tests, complete documentation | Test results and different metrics on test efforts
Maintenance | Post implementation | Evaluate testing processes | Plan for improvement of testing process

## Slide 7: Testing activity – Requirement Phase
Creation of over-all Test Plan and Test Strategy document
Base Line Documents:
  SRS / Scope document / SOW
  Proposal document (If SRS / Scope document is not available)
Contents of Test Plan:
  Total number of features to be tested
  Testing approaches to be followed
  The testing methodologies
  Number of man-hours required
  Resources required for the whole testing process
  The testing tools that are to be used
  Creation and finalization of test document templates
  Capturing Acceptance criteria

## Slide 8: Testing activity – Design Phase
Develop Test cases to ensure that product is on par with Software Requirement Specification Document (SRS)
  Positive scenarios, Negative scenarios, Boundary conditions and Real World scenarios
Unit Test Cases
  Prepared By : Dev / Testing Team
  Base Line Docs : SRS, Screen specification, Prototype / Storyboard.
System Test Cases
  Prepared By : Testing Team / Business Analyst
  Base Line Docs : SRS, Screen specification, Prototype / Storyboard
Review Test Cases
  Done By : peer reviews/BA Review/Test Lead Review
Preparing the Traceability Matrix from system requirements.

## Slide 9: Pre Test Activity
Test Bed installation and configuration
Network connectivity
All the Software/ tools Installation and configuration
Test data and Test scripts preparation
Test case reviews and Approval
Base lining under Configuration Management

## Slide 10: Testing activity – Construction Phase
Activities during Unit Testing Phase – Developer performs the Unit Test
  Execute the unit test records
  Record the Issues
  Fix and re-test
  Multiple Iterations – normally twice
  After completion, the developer has to release the developer release note to testing team.
  Metrics collected are
    A first pass yield metric is calculated to measure the developers quality of deliverable
    Re-Work
  Unit testing should cover Functional testing, Field Level validation of the units developed
  Test logs and defects are captured and maintained in the Bug Tracker
  Customer may provide third party bug tracking tool to log the defects else we use our Orgs’s Bug Tracking tool to log the defects

## Slide 11: Testing activity – Construction Phase Contd..
System testing is done for validating the product with respect to client requirements (Functional & Non Functional)
Execution of the system test records
Recording the issues in a Bug Tracking tool
Collecting metrics like
  First Pass Yield
  Classification of Bugs – Priority, Types etc
  Testing Effort
  Test Coverage
Bug Statistics against each build
Testing can be executed in multiple iterations
Test logs and defects are captured and maintained
Decision to release the test candidate based on metric analysis

## Slide 12: Testing activity – Release/Acceptance Phase
Testing activities during Release phase / Acceptance Phase
  Acceptance testing is conducted at the customer location
  Log all acceptance defects to Orgs’s Bug Tracker. Test lead or Senior tester will analyze issues reported by Customer to differentiate whether bug or CR
  Development lead will be assigned those defects to concern developer
  Resolves all defects reported by the customer during Acceptance Testing
  Conduct Root Cause Analysis (RCA) for those defects reported by customer during acceptance testing
  Metrics
    Defect Reduction Efficiency
    Defect Classification
    Rework

## Slide 13
Thanks